Product Requirements Document

FHIR Copilot Platform

AI-enabled FHIR Learning, Development, Testing, and Knowledge Democratization Platform

| Document Attribute | Details |
| --- | --- |
| Document Type | Product Requirements Document |
| Product Name | FHIR Copilot Platform |
| Prepared For | FHIR capability, interoperability delivery, product, engineering, QA, and architecture stakeholders |
| Prepared By | Technical Product Management |
| Version | v1.0 |
| Date | 02 Jul 2026 |
| Source Inspiration | FHIR One Pager.docx; HL7 FHIR, US Core / USCDI, and CMS Interoperability & Prior Authorization references |
| Confidentiality | Internal / client discussion draft |

# Version History

| Version | Date | Author / Role | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | 02 Jul 2026 | Technical Product Management | Initial formal PRD created from FHIR One Pager inspiration and expanded product requirements. |
| 1.0 | 02 Jul 2026 | Technical Product Management | Business, product, functional, non-functional, architecture, MVP, roadmap, risks, and metrics included. |

# Approvals

| Approver | Role | Status | Date | Comments |
| --- | --- | --- | --- | --- |
| TBD | Product Owner | Pending | TBD |  |
| TBD | Architecture Lead | Pending | TBD |  |
| TBD | Security / Compliance | Pending | TBD |  |
| TBD | Delivery Lead | Pending | TBD |  |

# Table of Contents

Right-click this section in Microsoft Word and choose Update Field / Update entire table after opening the document.

# 1. Executive Summary

FHIR adoption is accelerating across US healthcare due to interoperability, patient access, provider access, payer-to-payer exchange, and prior authorization modernization initiatives. The proposed product, FHIR Copilot Platform, is an enterprise-grade AI platform that enables payer and provider organizations to learn, design, build, validate, test, and operationalize FHIR implementations at scale.

The platform combines two complementary product modules: FHIR Learning Simulator and FHIR Democratization Assistant. Together, these modules address scarcity of FHIR expertise, slow onboarding, inconsistent implementation quality, limited hands-on practice, and high dependency on scarce subject matter experts.

The product will help delivery organizations reduce SME bottlenecks, improve implementation consistency, accelerate onboarding, and support US healthcare workflows such as prior authorization, claims, eligibility, referrals, care coordination, discharge summaries, and clinical data exchange.

# 2. Product Vision

To become the enterprise-grade AI platform that enables payer and provider organizations to democratize FHIR expertise and make high-quality FHIR knowledge, development support, testing assistance, and hands-on learning available across distributed teams.

# 3. Problem Statement

FHIR adoption is increasing, but FHIR expertise remains limited across architecture, development, integration, validation, testing, and certification. Most healthcare organizations depend on a small set of experienced specialists, creating bottlenecks and delivery risk.

Scarcity of FHIR expertise across architecture, design, development, testing, certification, and implementation.

Slow onboarding of healthcare IT teams because practical, hands-on FHIR learning environments are limited.

Limited exposure to real-world payer and provider scenarios.

High dependency on external consultants and internal SMEs, increasing cost and slowing delivery.

Difficulty creating accurate FHIR payloads, bundles, search queries, mappings, validation scenarios, and test cases.

Knowledge concentration in a few individuals, creating continuity and scalability risks.

# 4. Goals and Objectives

## 4.1 Business Goals

| Goal | Description |
| --- | --- |
| Reduce FHIR SME dependency | Make FHIR guidance available on demand to distributed delivery teams. |
| Improve onboarding | Reduce time required for developers, analysts, QA, product teams, and support teams to become productive. |
| Improve delivery quality | Standardize FHIR resource selection, API design, profile usage, validation, and test coverage. |
| Accelerate regulatory readiness | Support teams working on US healthcare interoperability programs, including FHIR API modernization and prior authorization workflows. |
| Create reusable enterprise knowledge | Convert organization-specific standards, patterns, FAQs, and implementation decisions into governed AI-accessible knowledge. |

## 4.2 Product Goals

| Product Goal | Target Outcome |
| --- | --- |
| AI-guided FHIR learning | Role-based, scenario-based education with conversational Q&A. |
| Hands-on sandbox | Simulated FHIR server with payer and provider datasets and API exercises. |
| Developer assistance | Users can select resources, build payloads, create bundles, design search queries, and troubleshoot validation errors. |
| QA acceleration | Generate positive, negative, regression, conformance, and interoperability test cases. |
| Knowledge democratization | Centralized FHIR knowledge bot grounded in approved enterprise content. |

# 5. Target Users and Personas

| Persona | Needs | Product Value |
| --- | --- | --- |
| Interoperability Architect | Architecture, profiles, APIs, IGs, security, and integration patterns. | FHIR design assistant, pattern library, implementation guide explainer. |
| API Developer | Payload examples, resource guidance, search queries, bundles, and validation help. | FHIR coding companion and sandbox. |
| Business Analyst | Map business workflows to FHIR resources and document requirements. | Workflow-to-FHIR guidance and requirement templates. |
| QA Engineer | Test cases, synthetic test data, validation rules, and conformance scenarios. | Test case generator and validation assistant. |
| Product Owner | Roadmap clarity, feature traceability, compliance visibility, and delivery metrics. | Use-case catalog, requirements templates, readiness dashboards. |
| Support / Operations Analyst | Issue triage, error interpretation, and production support guidance. | Knowledge assistant and troubleshooting assistant. |
| FHIR Learner | Role-based curriculum, mock exams, and practice environments. | FHIR Learning Simulator. |

# 6. Scope

## 6.1 In Scope — MVP

### Module A: FHIR Learning Simulator

Role-based learning paths for architects, developers, analysts, QA engineers, product owners, support teams, and operations teams.

AI-enabled FHIR lectures and conversational Q&A.

Topic modules covering FHIR basics, resources, REST APIs, profiles, extensions, bundles, terminology, implementation guides, validation, and interoperability patterns.

Hands-on sandbox with simulated FHIR server and sample payer/provider datasets.

API exercises for create, read, update, delete, search, history, transaction, batch, and operation-based interactions.

Mock exams, scenario-based assessments, AI-generated explanations, and personalized learning recommendations.

### Module B: FHIR Democratization Assistant

Conversational FHIR knowledge assistant grounded in approved standards and enterprise content.

FHIR resource recommendation engine based on workflow descriptions.

FHIR JSON payload, bundle, search query, and API example generator.

Implementation guide explainer and validation error explainer.

Positive, negative, regression, interoperability, and conformance test case generator.

Synthetic or de-identified FHIR test data generator.

Role-based responses for architects, developers, analysts, testers, product owners, and support teams.

## 6.2 Out of Scope — MVP

| Area | Reason |
| --- | --- |
| Direct production write-back to client FHIR servers | Avoid security, privacy, and patient-safety risk in MVP. |
| Fully automated certification submission | MVP supports readiness; it does not replace formal certification processes. |
| Autonomous architecture approval | Human governance is required for enterprise architecture decisions. |
| PHI-based model training | MVP should use synthetic, de-identified, or approved non-PHI knowledge only. |
| Claims adjudication engine | The product supports FHIR learning, design, testing, and validation; it does not adjudicate claims. |
| Clinical decision-making | The product should not provide medical advice or clinical recommendations. |

# 7. Key Use Cases

| Use Case | Description |
| --- | --- |
| Learning and Onboarding | A new developer joins a FHIR project and uses a guided learning path and hands-on sandbox to become productive without waiting for SME-led training. |
| Resource Selection | A business analyst describes a workflow such as prior authorization, eligibility, claims, referrals, care coordination, discharge summary, or clinical data exchange and receives recommended FHIR resources. |
| Payload Generation | An API developer generates valid FHIR JSON examples for resources such as Patient, Practitioner, Organization, Encounter, Observation, Condition, MedicationRequest, Coverage, Claim, ExplanationOfBenefit, ServiceRequest, DiagnosticReport, CarePlan, and Consent. |
| Test Case Generation | A QA engineer generates positive, negative, boundary, regression, interoperability, and conformance test cases for FHIR APIs. |
| Validation Troubleshooting | A developer receives an explanation of validation errors related to profiles, required fields, cardinality, terminology, references, and business rules. |
| Prior Authorization Readiness | A payer product owner uses FHIR guidance and examples to prepare teams for API-driven prior authorization workflows. |

# 8. Functional Requirements

## 8.1 Learning Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-001 | System shall support role-based learning paths for architects, developers, analysts, QA, product owners, and support teams. | Must |
| FR-002 | System shall provide FHIR topic modules covering resources, REST APIs, profiles, extensions, terminology, bundles, implementation guides, and validation. | Must |
| FR-003 | System shall provide conversational Q&A grounded in approved FHIR learning content. | Must |
| FR-004 | System shall provide quizzes, mock exams, and scenario-based assessments. | Must |
| FR-005 | System shall recommend learning topics based on assessment gaps. | Should |

## 8.2 Sandbox and API Practice

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-006 | System shall provide a simulated FHIR server for hands-on learning. | Must |
| FR-007 | System shall support sample payer and provider datasets. | Must |
| FR-008 | System shall support CRUD, search, history, transaction, batch, and operation-based exercises. | Must |
| FR-009 | System shall validate user-created payloads against configured profiles and implementation guides. | Must |
| FR-010 | System shall allow reset of sandbox datasets to a known baseline. | Should |

## 8.3 FHIR Design and Development Assistant

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-011 | System shall recommend appropriate FHIR resources for a described business workflow. | Must |
| FR-012 | System shall generate FHIR JSON examples for selected resources. | Must |
| FR-013 | System shall generate Bundle examples for transaction, batch, document, and message-style scenarios where applicable. | Should |
| FR-014 | System shall generate FHIR REST API examples including read, search, create, update, and operation calls. | Must |
| FR-015 | System shall explain implementation guide requirements in plain language. | Must |
| FR-016 | System shall identify required fields, cardinality, terminology bindings, and profile constraints. | Must |

## 8.4 Test Case and Test Data Assistant

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-017 | System shall generate positive and negative test cases for FHIR APIs. | Must |
| FR-018 | System shall generate regression, integration, interoperability, and conformance test scenarios. | Must |
| FR-019 | System shall generate synthetic or de-identified FHIR test data. | Must |
| FR-020 | System shall explain test failures and recommend corrective actions. | Should |
| FR-021 | System shall export test cases in Excel, CSV, JSON, or test-management-friendly formats. | Should |

## 8.5 Enterprise Knowledge Assistant

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-022 | System shall index approved enterprise FHIR documents, FAQs, standards, patterns, and implementation decisions. | Must |
| FR-023 | System shall provide source-grounded answers with citations to approved knowledge assets. | Must |
| FR-024 | System shall support role-based answer styles. | Should |
| FR-025 | System shall maintain knowledge versioning and content approval workflows. | Should |
| FR-026 | System shall allow administrators to disable unapproved content sources. | Must |

# 9. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | Support SSO, RBAC, audit logs, encryption in transit and at rest, tenant-level data isolation, and secure admin controls. |
| Privacy | Do not use PHI for model training. Test data must be synthetic or de-identified unless explicitly approved under enterprise policy. |
| Compliance | Align with healthcare security, privacy, audit, and interoperability expectations for payer and provider environments. |
| Accuracy | AI responses must be grounded in approved reference content and show citations where possible. |
| Reliability | Target 99.5% availability for MVP; higher targets may be required for enterprise production. |
| Performance | Target assistant response time under 5 seconds for common Q&A; longer-running generation tasks may use async processing. |
| Scalability | Support multiple teams, programs, and customer tenants with isolated configurations. |
| Observability | Capture usage metrics, answer quality feedback, validation failures, system errors, and adoption analytics. |
| Explainability | Generated payloads, test cases, and recommendations shall include rationale and assumptions. |
| Governance | Support admin review of enterprise knowledge, prompt templates, model settings, and output guardrails. |

# 10. Technical Architecture

## 10.1 Logical Architecture

The platform should be designed as a modular, enterprise-ready system with separated user experience, application services, AI and knowledge services, FHIR services, security/governance capabilities, and integration services.

| Layer | Capabilities |
| --- | --- |
| User Interface Layer | Learning portal, assistant chat, developer workbench, QA test generation workspace, admin console. |
| Application Services Layer | Learning path, assessment, sandbox orchestration, resource recommendation, payload generation, test case generation, validation, and knowledge retrieval services. |
| AI and Knowledge Layer | Retrieval-augmented generation, approved enterprise knowledge index, public standards knowledge index, prompt templates, policy templates, citation engine. |
| FHIR Services Layer | Simulated FHIR server, FHIR validator, terminology service integration, profile and IG repository, synthetic data generator. |
| Security and Governance Layer | SSO, RBAC, audit logging, DLP controls, tenant isolation, content approval workflow. |
| Integration Layer | LMS integration, Git repository integration, test management integration, API gateway, optional read-only non-production FHIR server connector. |

## 10.2 Reference Architecture Diagram

User Interface Layer
  Learning Portal | FHIR Assistant Chat | Developer Workbench | QA Workspace | Admin Console

Application Services Layer
  Learning | Assessment | Sandbox Orchestration | Resource Recommendation | Payload Generation | Test Generation | Validation

AI and Knowledge Layer
  Retrieval-Augmented Generation | Knowledge Index | Prompt/Policy Templates | Citation Engine

FHIR Services Layer
  Simulated FHIR Server | FHIR Validator | Terminology Service | Profile/IG Repository | Synthetic Data Generator

Security and Governance Layer
  SSO | RBAC | Audit Logs | Tenant Isolation | DLP Controls | Content Approval

Integration Layer
  LMS | Git | Test Management | API Gateway | Optional Read-only Non-production FHIR Connector

# 11. Data Requirements

| Data Category | Description |
| --- | --- |
| Learning content | FHIR concepts, modules, quizzes, mock exams, explanations, and role-based curricula. |
| Synthetic payer data | Members, coverage, claims, prior authorization, and ExplanationOfBenefit examples. |
| Synthetic provider data | Patients, encounters, observations, conditions, medications, diagnostic reports, care plans. |
| FHIR artifacts | Profiles, extensions, value sets, code systems, capability statements, implementation guides. |
| Enterprise knowledge | Approved architecture decisions, mappings, FAQs, best practices, client standards, and reusable patterns. |
| Usage telemetry | User progress, quiz scores, assistant usage, feedback, validation errors, and adoption metrics. |

## 11.1 Data Handling Principles

Use synthetic or de-identified data by default.

Do not expose PHI in learning or testing environments.

Maintain tenant isolation.

Maintain audit trail for knowledge ingestion and answer generation.

Retain source references for knowledge-grounded responses.

# 12. MVP Success Metrics

| Metric | Target |
| --- | --- |
| FHIR onboarding time reduction | 30–40% reduction for new project team members. |
| SME dependency reduction | 25–35% reduction in recurring basic FHIR consultation requests. |
| Learning completion | 80% completion for assigned foundational learning paths. |
| Assessment improvement | 25% improvement between baseline and post-learning assessment scores. |
| Developer productivity | 20% reduction in time to create sample payloads and API examples. |
| QA productivity | 30% reduction in time to create initial FHIR API test cases. |
| Answer usefulness | 4.2/5 average user rating for assistant responses. |
| Validation support | 50% of common validation errors resolved using assistant guidance. |

# 13. Prioritized MVP Features and Roadmap

| Release | Theme | Features |
| --- | --- | --- |
| Release 1 | Foundation | Role-based FHIR learning paths; conversational FHIR Q&A; FHIR basics/resources/REST/profiles/bundles/terminology modules; simulated FHIR server; synthetic payer/provider datasets; basic payload generation; validation assistant; admin-managed knowledge base. |
| Release 2 | Developer and QA Productivity | Workflow-based resource recommendation; search query generator; bundle generator; positive and negative test case generator; synthetic test data generator; validation error explanation; test case export. |
| Release 3 | Enterprise Readiness | Implementation guide explainer; US Core / USCDI mapping guidance; prior authorization workflow support; knowledge approval workflows; analytics dashboard; engineering and test-management integrations. |

# 14. Detailed User Stories

| Epic | User Story | Acceptance Criteria |
| --- | --- | --- |
| FHIR Learning | As a learner, I want to select my role so that I receive a learning path relevant to my project responsibilities. | User can select a role; system displays recommended modules; modules are sequenced by difficulty; user progress is tracked. |
| FHIR Learning | As a learner, I want to ask questions during a FHIR lesson so that I can clarify concepts immediately. | User can ask natural-language questions; assistant answers using approved content; assistant provides examples; assistant indicates when confidence is low. |
| Sandbox Practice | As a developer, I want to practice FHIR API calls in a sandbox so that I can understand FHIR interactions without impacting production systems. | Sandbox supports read, search, create, update, delete, history, transaction, and batch; user can view request and response examples; invalid requests return explainable errors; dataset can be reset. |
| Development Assistant | As a business analyst, I want to describe a workflow such as prior authorization or eligibility so that the assistant recommends relevant FHIR resources. | Assistant identifies likely resources; explains relevance; identifies assumptions and open questions; provides example payload outline. |
| Development Assistant | As a developer, I want the assistant to generate a FHIR JSON payload so that I can accelerate development. | Payload is valid JSON; includes required fields; indicates profile assumptions; explains important fields. |
| QA Assistant | As a QA engineer, I want to generate positive and negative test cases for a FHIR API so that I can improve coverage. | Test cases include scenario, preconditions, request, expected response, and validation checks; negative tests include missing required field, invalid code, invalid reference, invalid cardinality, and unauthorized access scenarios; test cases can be exported. |
| Enterprise Knowledge | As an architect, I want the assistant to answer using organization-approved FHIR standards so that teams follow consistent design decisions. | Answers cite approved source documents; assistant distinguishes enterprise standard from general FHIR guidance; admin can update and retire knowledge documents; users can provide feedback. |

# 15. Requirements Traceability Matrix

| Problem / Need | Product Capability | Requirement IDs | Success Metric |
| --- | --- | --- | --- |
| Scarcity of FHIR expertise | Learning paths and knowledge assistant | FR-001, FR-003, FR-022, FR-023 | SME dependency reduction; answer usefulness |
| Slow onboarding | Role-based modules, sandbox, assessments | FR-001 to FR-010 | Onboarding time reduction; learning completion |
| Inconsistent implementation quality | Resource recommendation, payload generation, validation assistant | FR-011 to FR-016 | Developer productivity; validation support |
| Time-consuming QA preparation | Test case and synthetic data generation | FR-017 to FR-021 | QA productivity |
| Knowledge concentration in few individuals | Enterprise knowledge base with governance | FR-022 to FR-026 | Reusable knowledge adoption; SME dependency reduction |

# 16. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI hallucination | Incorrect FHIR guidance may cause implementation defects. | Use retrieval-grounded responses, citations, confidence indicators, and human review workflows. |
| Incorrect profile interpretation | Payloads may pass generic FHIR but fail implementation-specific validation. | Support configurable profiles, IG repositories, and validator integration. |
| PHI leakage | Privacy and compliance exposure. | Use synthetic/de-identified data, DLP controls, audit logging, and strict ingestion policies. |
| Over-reliance on assistant | Teams may bypass architecture governance. | Add disclaimers, approval workflows, and architecture review checkpoints. |
| Standards change | FHIR, US Core, USCDI, and CMS requirements evolve. | Maintain versioned knowledge packs and standards update process. |
| Low adoption | Users may continue relying on SMEs. | Embed product into onboarding, delivery workflows, QA processes, and engineering tools. |

# 17. Dependencies

| Dependency | Description |
| --- | --- |
| FHIR server | Simulated FHIR server for sandbox and hands-on practice. |
| FHIR validator | Validation against base FHIR and configured profiles. |
| Knowledge repository | Approved FHIR learning and enterprise content. |
| Identity provider | SSO and RBAC. |
| Terminology service | Code system and value set support. |
| LMS integration | Optional enterprise learning tracking. |
| Test management tool | Optional export and lifecycle integration. |

# 18. Open Questions

Which FHIR version should be the default for MVP: R4, R4B, or R5?

Should the MVP prioritize payer workflows, provider workflows, or both equally?

Which implementation guides should be included in the first knowledge pack?

Should certification-readiness be mapped to a specific external FHIR certification path?

Which export formats are most important for QA: Excel, CSV, JSON, Jira, Azure DevOps, or test management tools?

Will enterprise clients upload their own implementation guides and design standards?

Should the platform support read-only connection to enterprise non-production FHIR servers in Release 2 or Release 3?

What level of tenant-level customization is needed for different client organizations?

# 19. Recommendation

Position FHIR Copilot Platform as a FHIR productivity and capability platform, not merely a training tool. The strongest differentiation is the integrated combination of structured learning, hands-on sandbox, AI development assistant, test case generation, enterprise knowledge democratization, and US healthcare workflow orientation.

The platform should be introduced through a practical MVP focused on learning, sandbox practice, developer productivity, QA acceleration, and governed knowledge reuse. Future releases should deepen enterprise integrations, implementation guide support, standards version management, and readiness analytics.

# 20. References and Source Notes

FHIR One Pager.docx, user-provided source document used as primary inspiration for product framing, problem statement, offerings, target users, and initial feature ideas.

HL7 FHIR specification and documentation used as standards context for FHIR resources, REST APIs, profiles, terminology, validation, and implementation guidance.

US Core and USCDI public guidance used as US healthcare interoperability context.

CMS Interoperability and Prior Authorization Final Rule public information used as US payer/provider regulatory context.